FUNCTION POINT ANALYSIS & COCOMO ESTIMATION REPORT

Project: ClinixOS — Intelligent Clinical & Hospital Management System
Document Type: Software Engineering Metrics & Cost Estimation

| System Name: | ClinixOS (Smart Hospital Management System) |
| --- | --- |
| Target Architecture: | React 18 + TypeScript + Node.js + SQLite |
| Total Physical LOC: | 10,834 LOC (10.834 KLOC across 60 Source Files) |
| Estimation Framework: | Function Point Analysis (IFPUG) & Basic COCOMO (Semi-Detached Mode) |

1. Source Code Inventory & Physical LOC Breakdown

The physical codebase was analyzed across all architectural layers. The system comprises 60 core implementation files totaling 10,834 physical lines of code:

| File Type | Architectural Layer & Purpose | Files | LOC | FP Classification |
| --- | --- | --- | --- | --- |
| .tsx | Frontend Clinical Portals, React Views & Modals | 13 | 5,281 | ILF |
| .ts | Backend Controllers, REST Services, Auth & Routing | 34 | 4,766 | EI / EO |
| .css | Clinical Design System, Variables & Tokens | 2 | 416 | EIF |
| .js | Vite Config & Client Entry Bootstrapper | 1 | 9 | EI |
| .html | Single Page Application (SPA) Root Shell | 1 | 14 | EO |
| .json | Package Configs, TypeScript Configs & Schemas | 8 | 148 | EQ |
| .sqlite | Embedded Relational Database (10 Tables) | 1 | ~200 | ILF |
| Total | Full Application Codebase | 60 | 10,834 | 10.834 KLOC |

2. Unadjusted Function Point (UFP) Calculation

Using standard IFPUG Function Point guidelines with Average Complexity weights across the 5 standard functional components:

| FP Type | ClinixOS Component Description | Count | Weight (Avg) | UFP Points |
| --- | --- | --- | --- | --- |
| ILF (Internal Logical Files) | Patients, Appointments, Beds, Doctors, Prescriptions, Inventory, Billing, Lab Reports, Users, Audit Logs | 10 | 10 | 100 |
| EIF (External Interface Files) | Browser LocalStorage Session State, Diagnostic Export JSON Schemas | 2 | 7 | 14 |
| EI (External Inputs) | Register Patient, Book Appt, Bed Admission, Prescribe Medicine, Lab Order, Generate Invoice, Login, Role Change, Update Bed | 9 | 4 | 36 |
| EO (External Outputs) | Discharge Summary PDF, Billing Invoice Receipt, Prescription Slip, Lab Diagnostic Report | 4 | 5 | 20 |
| EQ (External Inquiries) | Patient Search, Bed Grid, Doctor Roster, Stock, Bill Status, Vitals History, Lab Results, Dept Query, Ward Filter, Medicine Lookup, Audit History, Revenue Summary, User Directory | 13 | 4 | 52 |
| Total UFP | Sum of all functional transaction components | 38 | — | 222 |

3. General System Characteristics (GSC) & Value Adjustment Factor (VAF)

The 14 General System Characteristics evaluated on a degree of influence scale from 0 (No Influence) to 5 (Strong Influence):

| Characteristic | Score | Characteristic | Score |
| --- | --- | --- | --- |
| 1. Data Communications | 4 | 8. On-line Update | 4 |
| 2. Distributed Data Processing | 3 | 9. Complex Processing | 3 |
| 3. Performance Objectives | 4 | 10. Reusability | 3 |
| 4. Heavily Used Configuration | 4 | 11. Installation Ease | 3 |
| 5. Transaction Rate | 4 | 12. Operational Ease | 4 |
| 6. On-line Data Entry | 5 | 13. Multiple Sites | 2 |
| 7. End-User Efficiency | 4 | 14. Facilitate Change | 3 |

Calculations Summary:

Total Degree of Influence (TDI): Σ Fi = 4+3+4+4+4+5+4+4+3+3+3+4+2+3 = 50

Value Adjustment Factor (VAF): VAF = 0.65 + (0.01 × TDI) = 0.65 + (0.01 × 50) = 1.15

Adjusted Function Points (FP): FP = UFP × VAF = 222 × 1.15 = 255.30 FP

4. COCOMO Model & Software Cost Estimation

Model Mode: Semi-Detached Mode (a = 3.0, b = 1.12, c = 2.5, d = 0.35)
Rationale: ClinixOS operates in a healthcare environment requiring strict patient safety, real-time bed status synchronization, multi-role clinical permissions, and relational ACID database persistence. Project complexity is intermediate with mixed software/hardware familiarity.

| Metric | COCOMO Formula | Calculation | Final Estimated Value |
| --- | --- | --- | --- |
| Effort (E) | a × (KLOC)^b | 3.0 × (10.834)^1.12 = 3.0 × 14.78 | 44.34 Person-Months (~44.3 PM) |
| Development Time (Tdev) | c × (E)^d | 2.5 × (44.34)^0.35 = 2.5 × 3.96 | 9.90 Months (~9.9 Months) |
| Average Staff Size (SS) | E / Tdev | 44.34 / 9.90 | 4.48 Persons (~4 to 5 Developers) |
| Productivity | KLOC / E | 10.834 / 44.34 | 0.244 KLOC/Month (244 LOC/PM) |